Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | UCAB – Online Cab Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register by entering my name, email, phone number, and password. | 2 | High | Mahitha |
| Sprint-1 | User Login | USN-2 | As a user, I can log in using my registered email and password. | 1 | High | Mahitha |
| Sprint-2 | Book Cab | USN-3 | As a user, I can book a cab by selecting pickup location, destination, and cab type | 3 | High | Mahitha |
| Sprint-2 | Live Ride Tracking | USN-4 | As a user, I can track the driver's live location during the ride. | 2 | High | Mahitha |
| Sprint-3 | Online Payment | USN-5 | As a user, I can securely pay for the completed ride using online payment methods | 2 | Medium | Mahitha |
| Sprint-3 | Booking History | USN-6 | As a user, I can view my previous ride bookings and details. | 1 | Medium | Mahitha |
| Sprint-4 | Driver Accept Ride | USN-7 | As a driver, I can accept or reject ride requests. | 2 | High | Mahitha |
| Sprint-4 | Complete Ride | USN-8 | As a driver, I can mark the ride as completed after reaching the destination. | 2 | High | Mahitha |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 2 Days | 25 Jun 2026 | 26 Jun 2026 | 10 | 26 Jun 2026 |
| Sprint-2 | 10 | 2 Days | 27 Jun 2026 | 28 Jun 2026 | 10 | 28 Jun 2026 |
| Sprint-3 | 10 | 2 Days | 29 Jun 2026 | 30 Jun 2026 | 10 | 30 Jun 2026 |
| Sprint-4 | 10 | 2 Days | 01 Jul 2026 | 02 Jul 2026 | 10 | 02 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Average Velocity (AV) = Total Story Points ÷ Total Sprint Duration

AV = 40 ÷ 8 = 5 Story Points per Day

Burndown Chart:

A Burndown Chart is a graphical representation of the remaining work versus time during a project. It is commonly used in Agile software development to monitor sprint progress and ensure that all planned tasks are completed within the project schedule.

For the UCAB – Online Cab Booking System, the project was completed in 4 sprints from 25 June 2026 to 2 July 2026. The remaining story points decreased steadily as each sprint was completed, showing consistent progress until all 40 story points were finished and the project was successfully completed on 2 July 2026.